# TOWN OF WINCHESTER – CITY OF WINSTED

Town Hall – 338 Main Street

WINSTED, CONNECTICUT 06098

Minutes of Regular Meeting

Water & Sewer Commission

Town Hall, 338 Main Street, Winsted

July 12, 2022

Chairman called the meeting to order at 6:07 pm.  The following members were present:  Bill Hester, Joe Lemelin, John Massicotte, Mike Farrell (absent excused-Bass/Deep Conf) George Closson, and Jim Rollins and Marty Cormier.

I. Public Input-

II.  Approval of minutes from June 14, 2022

Motion: B. Hester to approve the minutes for June 14, 2022, seconded by J. Lemelin. Vote: all in favor- motion carried unanimously.

III. Other Business

- Report from Finance Director-reports provided Finance Director-Finance Director absent

- Cost Estimate for construction of Crystal Lake & Wallen’s Hill Water Tanks-J Rollins-no further progress until scheduled meetings with P & Z and Wetlands.

C. Barkhamsted Water Interlocal Agreement-J. Rollins-special meeting scheduled for July 19, 2022.

D.  Update on Plant Raw Water Pumps: J. Rollins-waiting on updated prices

E.  Pump Station Rehabilitation:  J. Rollins-discussion with S & L

- Motion: J. Lemelin to approve pump station for sewer plant of $137,360 and Danfield Thread for $140,985, seconded by B. Hester. Vote: all in favor- motion carried unanimously.

F. Election of Officers-John Massicotte-Chairman, Vice Chair-Bill Hester and George Closson-Secretary

G. Update on brush cutting-sewer plant-J. Rollins-purchase order has been issued-no start date yet.

H. Energy Efficient Facilities upgrade timeline: J. Rollins-still waiting on Eversource.

I. VFD Blower-VFD installed, blower in Missouri

J.  Budget Water & Sewer-	J. Rollins-will schedule special meeting.

K. Solar Bill for water & sewer plants-J. Rollins-nothing new to report.

L. Bill Adjustments-none.

V. Director’s Report

- Water Mains- running on schedule, still some supply chain disruptions.

- 25-27 Royer St-sewer back up-ok to pay Servpro $8,428.33

- 602 W Wakefield-sewer back up-ok to pay Servpro $4,174.13.

- Motion: J. Massicotte to approve payment to Servpro in the amount of $12,602.46 for (25-27 Royer St-$8,428.33 & 602 W Wakefield- $4,174.13) from sewer savings account FY 21-22, seconded by J. Lemelin. Vote: all in favor- motion carried unanimously.

VI. New Business-B. Hester invited Commission and Crew to Event at Norfolk scheduled 8/6/22.

VII.  Adjournment: J. Lemelin made a motion to adjourn meeting at 8:30 pm, seconded by B. Hester. Vote: all in favor-motion carried unanimous.

Minutes Respectfully Submitted,

Rhonda Roy

Minute Secretary